# WHATSAPP RELEASE MANAGEMENT REPORT:

## 1. Summary of Release

This document outlines the deployment of version v2.26.5, succeeding v2.26.4. The release emphasizes two main enhancements: introducing a “Close Friends” option for Status updates and stabilizing the WebView2 runtime for Windows desktop users.

| Attribute | Details |
| --- | --- |
| Stable Build | Android: 2.26.5.13 / iOS: 26.5.10 |
| Release Category | Minor update (feature additions + security fixes) |
| Key Goal | Targeted audience segmentation for Status & improved desktop Web stability |
| Deployment Method | Gradual rollout: 5% → 20% → 100% |

## 2. Features Promoted from Beta

The following items were migrated from TestFlight/Google Play Beta to production:

- Close Friends for Status: Users can predefine a list of close contacts for Status posts, removing the need to modify privacy for each post individually.

- Media Drafts: Photos and videos captured but not sent remain in a draft state.

- Compliance Enhancements (Brazil/EU): Accounts under 16 automatically receive stricter privacy settings to meet 2026 data regulations.

## 3. Release Pipeline Metrics

A. Testing Overview

- Unit/Integration: 98.4% success rate on automated pipelines.

- Regression Bugs: 12 major UI issues fixed for foldable devices.

- Security: Metadata for audience segmentation successfully passed zero-knowledge encryption checks.

B. Deployment Statistics

- Canary Testing: First 10,000 users monitored for stability.

- Crash-Free Rate: 99.92%

- Mean Recovery Time (MTTR): 14 minutes (minor server issue on Feb 4)

## 4. Risk Assessment

| Risk | Severity | Mitigation |
| --- | --- | --- |
| WebView2 Memory Spikes | Medium | Added a memory leak monitoring utility on Desktop. |
| Sync Latency | High | Raised Template Management API limits to 40 requests/sec. |
| Backward Compatibility | Low | Continued support for iOS 14+ using polyfills. |

## 5. Post-Release Observations

Work on v2.3000-alpha for WhatsApp Web continues. Early data indicates a 15% faster message decryption versus the older Electron client.

Stakeholder Note: The next major release, v2.27.0, planned for March 2026, will include Premium Subscription backend features for Business accounts.

Report Prepared By: Gemini AI Release Lead
Approval Date: February 9, 2026

# WHATSAPP CHANGE MANAGEMENT:

## 1. Change Classification

| Change ID | Type | Risk | Description |
| --- | --- | --- | --- |
| CHG-882 | Standard | Low | Routine security patch & minor UI polish. |
| CHG-883 | Significant | Medium | Introduction of “Close Friends” for Status updates. |
| CHG-884 | Strategic | High | Desktop client migration from Electron to WebView2. |

## 2. Impact Analysis

- Technical: WebView2 migration lowers memory usage by ~30%, requiring one-time re-authentication for 5% of desktop users.

- User Experience: Close Friends changes the primary Status interface; minor learning curve expected.

- Operations: Customer support teams must understand the draft feature to address storage-related questions.

## 3. Implementation Plan

Phase I – Preparation (“Sandbox”):

- CAB review for code freeze.

- Update internal knowledge base and support articles to comply with 2026 privacy standards.

Phase II – Deployment (“Rolling”):

- T-48h: Enable server flags for internal beta testers.

- Day 1: Canary release to 1% of Android LATAM users.

- Day 3: Expand to 20% global users while monitoring crash reports and social feedback.

Phase III – Validation (“Health”):

- Ensure Close Friends metadata is secure via database checks.

- Verify end-to-end encryption for media drafts.

## 4. Communication Strategy

- In-App Prompt: Display “What’s New” on first launch of v2.26.5.

- Official WhatsApp Channels: Broadcast message explaining privacy circles.

- Developer Blog: Technical explanation of WebView2 transition.

## 5. Rollback Plan

For Severity 1 incidents (e.g., message decryption failures):

- Deactivate Close Friends feature remotely.

- Revert Desktop users to previous stable build (v2.26.4).

- Display service alert on the status dashboard.

## 6. Approval Records

- Change Manager: Gemini AI Lead

- Technical Lead: Infrastructure Architect

- Compliance Officer: Global Privacy Counsel

- Status: Approved for global rollout